# CHECKLIST OF DELIVERABLES

| Project Name |  |  | GALERIES TOWER MANILA |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Transmittal Number |  |  |  |  |  |  |  |  |  |  |
| Location |  |  | GTLDI OFFICE, 10/F GH TOWER, GREENHILLS, SAN JUAN CITY |  |  |  |  |  |  |  |
| Person in-charge |  |  |  |  |  |  |  |  |  |  |
| Trade |  |  |  | Company |  |  | Designation |  | Name |  |
| Architectural |  |  |  | ASYA |  |  | Project Manager |  | Ar. Erick Reyes |  |
| Architectural |  |  |  | ASYA |  |  | Project Supervisor |  | Ar. Jocelyn Tupil |  |
| Architectural |  |  |  | ASYA |  |  | Project-in-Charge |  | Ar. Francis Machinal |  |
| SUBMISSION |  |  |  |  |  |  |  |  |  |  |
| Purpose: |  | Owners/Advance Copy |  |  |  |  |  |  | (Please Specify) |  |
|  |  | Permit Submission Bid Submission FCD Submission Others |  | 1.1 Locational 1.2 Barangay 1.3 HLURB |  |  | 1.4 ECC 1.5 PEZA 1.6 Building |  |  |  |
|  |  | FOR CONSTRUCTION DRAWINGS |  |  |  |  |  |  |  |  |
| Tracing Paper Blueprint Paper Technical Specification Size: 30 X 40 |  |  |  |  | White Paper Others(Pls Specify) CAD PDF |  |  |  |  |  |
| Submitted to: |  |  | GRAND TAIPAN LAND DEVELOPMENT, INC. |  |  |  |  |  |  |  |
| Attention to: |  |  | ENGR. MA. ELOISA RACOMA |  |  |  |  |  |  |  |
| Total No. of Sheets: |  |  | Plans: | 173 |  |  | Specification: 360 |  |  |  |
| No. of Sets : |  |  | Plans: | 4 |  |  | Specification: 4 |  |  |  |
| " | Type of Submission |  | Trade | Doc. No. | Paper Size | Sheet No. | Description |  | Scheduled Submission Date | Date Issued |
|  | FCD |  | Architectural | 1 | 20X30 | A-101 | Cover Page |  |  |  |
|  | FCD |  | Architectural | 2 | 20X30 | A-102 | Table of Contents |  |  |  |
|  | FCD |  | Architectural | 3 | 20X30 | A-103 | General Notes |  |  |  |
|  | FCD |  | Architectural | 4 | 20X30 | A-201 | Site Development Plan |  |  |  |
|  | FCD |  | Architectural | 5 | 20X30 | A-202 | Excavation Plan |  |  |  |
|  | FCD |  | Architectural | 6 | 20X30 | A-202A | Excavation Section |  |  |  |
|  | FCD |  | Architectural | 7 | 20X30 | A-203 | Stakeout Plan |  |  |  |
|  | FCD |  | Architectural | 8 | 20X30 | A-301 | Substructure & Ground Floor Plan |  |  |  |
|  | FCD |  | Architectural | 9 | 20X30 | A-302 | 1st & 2nd Floor Plan |  |  |  |
|  | FCD |  | Architectural | 10 | 20X30 | A-303 | 3rd & 4th Floor Plan |  |  |  |
|  | FCD |  | Architectural | 11 | 20X30 | A-304 | 5th & 6th Floor Plan |  |  |  |
|  | FCD |  | Architectural | 12 | 20X30 | A-305 | 7th & 8th Floor Plan |  |  |  |
|  | FCD |  | Architectural | 13 | 20X30 | A-306 | 9th-39th Floor & 40th Floor Plan |  |  |  |
|  | FCD |  | Architectural | 14 | 20X30 | A-307 | Roof Deck Floor & Service Deck Floor Plan |  |  |  |
|  | FCD |  | Architectural | 15 | 20X30 | A-401 | Front & Right Elevation |  |  |  |
|  | FCD |  | Architectural | 16 | 20X30 | A-402 | Left & Rear Elevation |  |  |  |
|  | FCD |  | Architectural | 17 | 20X30 | A-501 | Cross and Longitudinal Sections |  |  |  |
|  | FCD |  | Architectural | 18 | 20X30 | A-601 | Bay Section A |  |  |  |
|  | FCD |  | Architectural | 19 | 20X30 | A-602 | Bay Section B |  |  |  |
|  | FCD |  | Architectural | 20 | 20X30 | A-603 | Bay Section C |  |  |  |
|  | FCD |  | Architectural | 21 | 20X30 | A-700A | Schedule of Doors |  |  |  |
|  | FCD |  | Architectural | 22 | 20X30 | A-700A.1 | Schedule of Doors |  |  |  |
|  | FCD |  | Architectural | 23 | 20X30 | A-700B | Schedule of Windows |  |  |  |
|  | FCD |  | Architectural | 24 | 20X30 | A-700B.1 | Schedule of Windows |  |  |  |
|  | FCD |  | Architectural | 25 | 20X30 | A-700C | Schedule of Louvers |  |  |  |
|  | FCD |  | Architectural | 26 | 20X30 | A-700C.1 | Schedule of Louvers |  |  |  |
|  | FCD |  | Architectural | 27 | 20X30 | A-700C.2 | Schedule of Louvers |  |  |  |
|  | FCD |  | Architectural | 28 | 20X30 | A-700C.3 | Schedule of Louvers |  |  |  |
|  | FCD |  | Architectural | 29 | 20X30 | A-700C.4 | Schedule of Louvers |  |  |  |
|  | FCD |  | Architectural | 30 | 20X30 | A-700D | Schedule of Finishes |  |  |  |
|  | FCD |  | Architectural | 31 | 20X30 | A-701A | Substructure & Ground Floor Tag Plan |  |  |  |
|  | FCD |  | Architectural | 32 | 20X30 | A-701B | 1st and 2nd Floor Tag Plan |  |  |  |
|  | FCD |  | Architectural | 33 | 20X30 | A-701C | 3rd & 4th Floor Tag Plan |  |  |  |
|  | FCD |  | Architectural | 34 | 20X30 | A-701D | 5th & 6th Floor Tag Plan |  |  |  |
|  | FCD |  | Architectural | 35 | 20X30 | A-701E | 7th & 8th Floor Tag Plan |  |  |  |
|  | FCD |  | Architectural | 36 | 20X30 | A-701F | 9th-39th and 40th Floor Tag Plan |  |  |  |
|  | FCD |  | Architectural | 37 | 20X30 | A-701G | Roof Deck & Service Deck Floor Tag Plan |  |  |  |
|  | FCD |  | Architectural | 38 | 20X30 | A-702A | Substructure & Ground Floor Wall Setting Layout |  |  |  |
|  | FCD |  | Architectural | 39 | 20X30 | A-702B | 1st & 2nd Floor Wall Setting Layout |  |  |  |
|  | FCD |  | Architectural | 40 | 20X30 | A-702C | 3rd & 4th Floor Wall Setting Layout |  |  |  |
|  | FCD |  | Architectural | 41 | 20X30 | A-702D | 5th & 6th Floor Wall Setting Layout |  |  |  |
|  | FCD |  | Architectural | 42 | 20X30 | A-702E | 7th & 8th Floor Wall Setting Layout |  |  |  |
|  | FCD |  | Architectural | 43 | 20X30 | A-702F | 9th - 39th & 40th Floor Floor Wall Setting Layout |  |  |  |
|  | FCD |  | Architectural | 44 | 20X30 | A-702G | Roof Deck & Service Deck Floor Wall Setting Layout |  |  |  |
|  | FCD |  | Architectural | 45 | 20X30 | A-703A.1 | Blow-up Unit A (9th-39th Floor) |  |  |  |
|  | FCD |  | Architectural | 46 | 20X30 | A-703A.2 | Blow-up Unit B & D (9th-39th Floor) |  |  |  |
|  | FCD |  | Architectural | 47 | 20X30 | A-703A.3 | Blow-up Unit C & E (9th-39th Floor) |  |  |  |
|  | FCD |  | Architectural | 48 | 20X30 | A-703A.4 | Blow-up Unit F (9th-39th Floor) |  |  |  |
|  | FCD |  | Architectural | 49 | 20X30 | A-703A.5 | Blow-up Unit H (8th-39th Floor) |  |  |  |
|  | FCD |  | Architectural | 50 | 20X30 | A-703A.6 | Blow-up Unit I (8th-39th Floor) |  |  |  |
|  | FCD |  | Architectural | 51 | 20X30 | A-703A.7 | Blow-up Unit J (8th-39th Floor) |  |  |  |

1 of 3                                                                                                                                                                                                                                                                                                                                                                 QMS-OPS-F-026-vø

| " | Type of Submission | Trade | Doc. No. | Paper Size | Sheet No. | Description | Scheduled Submission Date | Date Issued |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | FCD | Architectural | 52 | 20X30 | A-703A.8 | Blow-up Unit K (8th-39th Floor) |  |  |
|  | FCD | Architectural | 53 | 20X30 | A-703A.9 | Blow-up Unit N (9th-39th Floor) |  |  |
|  | FCD | Architectural | 54 | 20X30 | A-703A.10 | Blow-up Unit O (9th-39th Floor) |  |  |
|  | FCD | Architectural | 55 | 20X30 | A-703A.11 | Blow-up Unit P (9th-39th Floor) |  |  |
|  | FCD | Architectural | 56 | 20X30 | A-703A.12 | Blow-up Unit Q (9th-39th Floor) |  |  |
|  | FCD | Architectural | 57 | 20X30 | A-703A.13 | Blow-up Unit S (9th-39th Floor) |  |  |
|  | FCD | Architectural | 58 | 20X30 | A-703A.14 | Blow-up Unit T (9th-39th Floor) |  |  |
|  | FCD | Architectural | 59 | 20X30 | A-703B.1 | Blow-up Unit G (8th-39th Floor) |  |  |
|  | FCD | Architectural | 60 | 20X30 | A-703B.2 | Blow-up Unit L (8th-39th Floor) |  |  |
|  | FCD | Architectural | 61 | 20X30 | A-703B.3 | Blow-up Unit M (9th-39th Floor) |  |  |
|  | FCD | Architectural | 62 | 20X30 | A-703B.4 | Blow-up Unit R (9th-39th Floor) |  |  |
|  | FCD | Architectural | 63 | 20X30 | A-703C.1 | Blow-up Unit A-B (8th Floor) |  |  |
|  | FCD | Architectural | 64 | 20X30 | A-703C.2 | Blow-up Unit C-D (8th Floor) |  |  |
|  | FCD | Architectural | 65 | 20X30 | A-703C.3 | Blow-up Unit E-F (8th Floor) |  |  |
|  | FCD | Architectural | 66 | 20X30 | A-703C.4 | Blow-up Unit S-T (8th Floor) |  |  |
|  | FCD | Architectural | 67 | 20X30 | A-703D.1 | Blow-up Unit A (40th Floor) |  |  |
|  | FCD | Architectural | 68 | 20X30 | A-703D.2 | Blow-up Unit B & D (40th Floor) |  |  |
|  | FCD | Architectural | 69 | 20X30 | A-703D.3 | Blow-up Unit C & E (40th Floor) |  |  |
|  | FCD | Architectural | 70 | 20X30 | A-703D.4 | Blow-up Unit F (40th Floor) |  |  |
|  | FCD | Architectural | 71 | 20X30 | A-703D.5 | Blow-up Unit H (40th Floor) |  |  |
|  | FCD | Architectural | 72 | 20X30 | A-703D.6 | Blow-up Unit I (40th Floor) |  |  |
|  | FCD | Architectural | 73 | 20X30 | A-703D.7 | Blow-up Unit J (40th Floor) |  |  |
|  | FCD | Architectural | 74 | 20X30 | A-703D.8 | Blow-up Unit K (40th Floor) |  |  |
|  | FCD | Architectural | 75 | 20X30 | A-703D.9 | Blow-up Unit N (40th Floor) |  |  |
|  | FCD | Architectural | 76 | 20X30 | A-703D.10 | Blow-up Unit O (40th Floor) |  |  |
|  | FCD | Architectural | 77 | 20X30 | A-703D.11 | Blow-up Unit P (40th Floor) |  |  |
|  | FCD | Architectural | 78 | 20X30 | A-703D.12 | Blow-up Unit Q (40th Floor) |  |  |
|  | FCD | Architectural | 79 | 20X30 | A-703D.13 | Blow-up Unit S (40th Floor) |  |  |
|  | FCD | Architectural | 80 | 20X30 | A-703D.14 | Blow-up Unit T (40th Floor) |  |  |
|  | FCD | Architectural | 81 | 20X30 | A-703E.1 | Blow-up Unit G (40th Floor) |  |  |
|  | FCD | Architectural | 82 | 20X30 | A-703E.2 | Blow-up Unit L (40th Floor) |  |  |
|  | FCD | Architectural | 83 | 20X30 | A-703E.3 | Blow-up Unit M (40th Floor) |  |  |
|  | FCD | Architectural | 84 | 20X30 | A-703E.4 | Blow-up Unit R (40th Floor) |  |  |
|  | FCD | Architectural | 85 | 20X30 | A-704A | Substructure & Ground Floor Waterproofing Plan |  |  |
|  | FCD | Architectural | 86 | 20X30 | A-704B | 1st & 2nd Floor Waterproofing Plan |  |  |
|  | FCD | Architectural | 87 | 20X30 | A-704C | 3rd & 4th Floor Waterproofing Plan |  |  |
|  | FCD | Architectural | 88 | 20X30 | A-704D | 5th & 6th Floor Waterproofing Plan |  |  |
|  | FCD | Architectural | 89 | 20X30 | A-704E | 7th & 8th Floor Waterproofing Plan |  |  |
|  | FCD | Architectural | 90 | 20X30 | A-704F | 9th-39th & 40th Floor Waterproofing Plan |  |  |
|  | FCD | Architectural | 91 | 20X30 | A-704G | Roof Deck & Service Deck Floor Waterproofing Plan |  |  |
|  | FCD | Architectural | 92 | 20X30 | A-705A | 7th-8th Front Elevation Details |  |  |
|  | FCD | Architectural | 93 | 20X30 | A-705B | 19th-20th Front Elevation Details |  |  |
|  | FCD | Architectural | 94 | 20X30 | A-705C | 40th- Roof Deck Front Elevation Details |  |  |
|  | FCD | Architectural | 95 | 20X30 | A-705D | 7th-8th Right Side Elevation Details |  |  |
|  | FCD | Architectural | 96 | 20X30 | A-705E | 19th-20th Right Side Elevation Details |  |  |
|  | FCD | Architectural | 97 | 20X30 | A-705F | 40th- Roof Deck Right Side Elevation Details |  |  |
|  | FCD | Architectural | 98 | 20X30 | A-705G | 7th-8th Rear Elevation Details |  |  |
|  | FCD | Architectural | 99 | 20X30 | A-705H | 19th-20th Rear Elevation Details |  |  |
|  | FCD | Architectural | 100 | 20X30 | A-705I | 40th- Roof Deck Rear Elevation Details |  |  |
|  | FCD | Architectural | 101 | 20X30 | A-705J | 7th-8th Left Side Elevation Details |  |  |
|  | FCD | Architectural | 102 | 20X30 | A-705K | 19th-20th Left Side Elevation Details |  |  |
|  | FCD | Architectural | 103 | 20X30 | A-705L | 40th- Roof Deck Left Side Elevation Details |  |  |
|  | FCD | Architectural | 104 | 20X30 | A-801 | Substructure & Ground Floor Reflected Ceiling Plan |  |  |
|  | FCD | Architectural | 105 | 20X30 | A-802 | 1st & 2nd Floor Reflected Ceiling Plan |  |  |
|  | FCD | Architectural | 106 | 20X30 | A-803 | 3rd & 4th Floor Reflected Ceiling Plan |  |  |
|  | FCD | Architectural | 107 | 20X30 | A-804 | 5th & 6th Floor Reflected Ceiling Plan |  |  |
|  | FCD | Architectural | 108 | 20X30 | A-805 | 7th & 8th Floor Reflected Ceiling Plan |  |  |
|  | FCD | Architectural | 109 | 20X30 | A-806 | 9th-39th and 40th Floor Reflected Ceiling Plan |  |  |
|  | FCD | Architectural | 110 | 20X30 | A-807 | Roof Deck and Service Deck Reflected Ceiling Plan |  |  |
|  | FCD | Architectural | 111 | 20X30 | A-901 | Kitchen Details |  |  |
|  | FCD | Architectural | 112 | 20X30 | A-901A | Kitchen Details |  |  |
|  | FCD | Architectural | 113 | 20X30 | A-901B | Kitchen Details |  |  |
|  | FCD | Architectural | 114 | 20X30 | A-902 | Toilet Details |  |  |
|  | FCD | Architectural | 115 | 20X30 | A-902A | Toilet Details |  |  |
|  | FCD | Architectural | 116 | 20X30 | A-902B | Toilet Details |  |  |
|  | FCD | Architectural | 117 | 20X30 | A-903 | Balcony Details |  |  |
|  | FCD | Architectural | 118 | 20X30 | A-903A | Balcony Details |  |  |
|  | FCD | Architectural | 119 | 20X30 | A-904A.1 | Fire Exit 01 Blow-up Plan |  |  |
|  | FCD | Architectural | 120 | 20X30 | A-904A.2 | Fire Exit 01 Blow-up Plan |  |  |
|  | FCD | Architectural | 121 | 20X30 | A-904A.3 | Fire Exit 01 Section details |  |  |
|  | FCD | Architectural | 122 | 20X30 | A-904A.4 | Fire Exit 01 Section details |  |  |
|  | FCD | Architectural | 123 | 20X30 | A-904A.5 | Fire Exit 01 Section Details and Miscellaneous |  |  |
|  | FCD | Architectural | 124 | 20X30 | A-904B.1 | Fire Exit 02 Blow-up Plan |  |  |
|  | FCD | Architectural | 125 | 20X30 | A-904B.2 | Fire Exit 02 Blow-up Plan and Miscellaneous |  |  |
|  | FCD | Architectural | 126 | 20X30 | A-904B.3 | Fire Exit 02 Section Details |  |  |
|  | FCD | Architectural | 127 | 20X30 | A-904B.4 | Fire Exit 02 Section Details |  |  |
|  | FCD | Architectural | 128 | 20X30 | A-904B.5 | Fire Exit 02 Section Details |  |  |
|  | FCD | Architectural | 129 | 20X30 | A-904B.6 | Fire Exit 02 Section Details |  |  |
|  | FCD | Architectural | 130 | 20X30 | A-904B.7 | Fire Exit 02 Section Details |  |  |
|  | FCD | Architectural | 131 | 20X30 | A-905A | Elevator Plan Details |  |  |
|  | FCD | Architectural | 132 | 20X30 | A-905B.1 | Elevator Section Details |  |  |
|  | FCD | Architectural | 133 | 20X30 | A-905B.2 | Elevator Section Details |  |  |
|  | FCD | Architectural | 134 | 20X30 | A-905B.3 | Elevator Section Details |  |  |
|  | FCD | Architectural | 135 | 20X30 | A-905B.4 | Elevator Section Details |  |  |
|  | FCD | Architectural | 136 | 20X30 | A-906A | ACCU Ledge, WAC & Fin Details |  |  |
|  | FCD | Architectural | 137 | 20X30 | A-906B | ACCU Ledge, WAC & Fin Details |  |  |

2 of 3                                                                                                                                                                                                                                                                                                                                                                 QMS-OPS-F-026-vø

| " | Type of Submission | Trade | Doc. No. | Paper Size | Sheet No. | Description | Scheduled Submission Date | Date Issued |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | FCD | Architectural | 138 | 20X30 | A-907A | Genset & Transformer Details |  |  |
|  | FCD | Architectural | 139 | 20X30 | A-907B | Genset & Transformer Details |  |  |
|  | FCD | Architectural | 140 | 20X30 | A-908 | Electrical & Auxilliary Room |  |  |
|  | FCD | Architectural | 141 | 20X30 | A-908A | Electrical & Auxilliary Room |  |  |
|  | FCD | Architectural | 142 | 20X30 | A-909A | Pump Room Details |  |  |
|  | FCD | Architectural | 143 | 20X30 | A-909B | Pump Room Details |  |  |
|  | FCD | Architectural | 144 | 20X30 | A-910A | STP Details |  |  |
|  | FCD | Architectural | 145 | 20X30 | A-911A | Cistern Tank Details |  |  |
|  | FCD | Architectural | 146 | 20X30 | A-912A | MRF Details |  |  |
|  | FCD | Architectural | 147 | 20X30 | A-913A | Canopy Details |  |  |
|  | FCD | Architectural | 148 | 20X30 | A-914 | Pipe Chase Details |  |  |
|  | FCD | Architectural | 149 | 20X30 | A-914A | Pipe Chase Details |  |  |
|  | FCD | Architectural | 150 | 20X30 | A-914B | Pipe Chase Details |  |  |
|  | FCD | Architectural | 151 | 20X30 | A-914C | Pipe Chase Details |  |  |
|  | FCD | Architectural | 152 | 20X30 | A-914D | Pipe Chase Details |  |  |
|  | FCD | Architectural | 153 | 20X30 | A-914E | Pipe Chase Details - Blow up & Sections |  |  |
|  | FCD | Architectural | 154 | 20X30 | A-914F | Pipe Chase Details - Blow up & Sections |  |  |
|  | FCD | Architectural | 155 | 20X30 | A-915A | Pool Details |  |  |
|  | FCD | Architectural | 156 | 20X30 | A-916A | Ramp Details |  |  |
|  | FCD | Architectural | 157 | 20X30 | A-916B | Ramp Details |  |  |
|  | FCD | Architectural | 158 | 20X30 | A-917A | Water Tank Details |  |  |
|  | FCD | Architectural | 159 | 20X30 | A-918A | Front & Right Precast Elevation |  |  |
|  | FCD | Architectural | 160 | 20X30 | A-918B | Left & Rear Precast Elevation |  |  |
|  | FCD | Architectural | 161 | 20X30 | A-919A | Miscellaneous Details |  |  |
|  | FCD | Architectural | 162 | 20X30 | A-919B | Miscellaneous Details |  |  |
|  | FCD | Architectural | 163 | 20X30 | A-919C | Miscellaneous Details |  |  |
|  | FCD | Architectural | 164 | 20X30 | A-919D | Miscellaneous Details |  |  |
|  | FCD | Architectural | 165 | 20X30 | A-919E | Miscellaneous Details |  |  |
|  | FCD | Architectural | 166 | 20X30 | A-919F | Miscellaneous Details |  |  |
|  | FCD | Architectural | 167 | 20X30 | A-919G | Miscellaneous Details |  |  |
|  | FCD | Architectural | 168 | 20X30 | A-919H | Miscellaneous Details |  |  |
|  | FCD | Architectural | 169 | 20X30 | A-920A | Arcade Details |  |  |
|  | FCD | Architectural | 170 | 20X30 | A-921A | Meralco Stair Details |  |  |
|  | FCD | Architectural | 171 | 20X30 | A-922A | FCC & SEC Details |  |  |
|  | FCD | Architectural | 172 | 20X30 | A-923A | Gondola & Gondola Storage Details |  |  |
|  | FCD | Architectural | 173 | 20X30 | A-924A | Anti-Termite Detail |  |  |
|  | SPECS | Architectural |  |  |  |  |  |  |
| NOTHING FOLLOWS |  |  |  |  |  |  |  |  |

*The signed checklist of deliverables will be considered as acceptance of complete plans, unless comments and corrections from your side are received in writing 2 days from date of our  issuance.

Prepared by:                      AR. FRANCIS MACHINAL

Date

Project in-charge

Checked by:         AR. JOCELYN TUPIL / AR. ERICK REYES

Project Supervisor/Project Manager                       Date

Received by:

Date:

Signature Over Printed Name

3 of 3                                                                                                                                                                                                                                                                                                                                                                 QMS-OPS-F-026-vø